## Slide 1: From Disused Offramp to New Urban Space
Stephen Cummins | Project Manager
Image placeholder
Image placeholder

## Slide 2: What Were the
What is the purpose of my talk?
What were the challenges we faced, how we adapted, and how the project evolved

## Slide 3: What Were the
What I would like you to remember?
Critical to the Success:
Teamwork
Opportunity & Evolution

## Slide 4: What Were the
Presentation Structure
Background
Challenges
  Options reassessment
  Tender/Planning
  Construction

## Slide 5: Background
Setting the scene

## Slide 6: The Team

## Slide 7: Location

## Slide 8: Project Drivers
Link A to B
Programme Programme programme
A
B

## Slide 9: Notable Exclusions
Image placeholder
Image placeholder
Image placeholder
Magenta Surfacing
295 Interactive LED Feature Lighting
Surpassed expectation - shortlisted for the Infrastructure Future Project Award at 2015 World Architectural Awards.

## Slide 10: Think modest…

## Slide 11: ….a lot more modest
Image placeholder
Image placeholder

## Slide 12
Design Team Brief
“timeframes are tight…let’s do our best. The end outcome will be quite an extraordinary piece of infrastructure that we will all be proud off.”
Gansen Govender, GHD Design Manager
Canada St Bridge
“Cyclists and pedestrians will enjoy using…
The citizens of Auckland will be proud of”
New Zealand Transport Agency

## Slide 13: Challenges
How they shaped the project

## Slide 14: Key Challenges
Story of the Options reassessment
Options
Tender /
Planning
Construction
Story of the Canada St Bridge
Story of the Offramp

## Slide 15: Original Option
Image placeholder
Key Points:
South St
Truss Bridge
Issue:
Alignment - Safety
Gradients
CPTED – Safety
Programme

## Slide 16: New Option
Key Points:
Canada St
Disused land
Key Benefits:
Alignment & Gradient
CPTED
Programme
Issues:
Engineer Complexity

## Slide 17: Key Challenges
Story of the Option reassessment
Options
Tender /
Planning
Construction
Story of the Canada St Bridge
Story of the Offramp

## Slide 18: Why Steel?
Image placeholder
Span
Longest span was 54m over SH1 (96 ton)
Minimise traffic disruption
Lightweight, prefabricated offsite and lifted into place overnight

## Slide 19: Why a triangular shape?
Image placeholder
This gives the steel torsional strength required due the alignment – curves
Architect used this form to design an elegant structure

## Slide 20: Why all the curves?
Image placeholder
AUSTROADS Cycleway Guidelines as adopted on Grafton Gully Cycleway
Min Radius 24m Width 3.5m Camber 2% Max Gradient 4.4% Barrier 1.4m high

## Slide 21: Why so long?
Reason why it’s a planning/tender challenge
Overland flowpath – programme implications
Source steel grade (330 tons)
Prequalifying Contractor and steel prefabricator (PFS)

## Slide 22: Key Challenges
Story of the Option reassessment
Options
Tender /
Planning
Construction
Story of the Canada St Bridge
Story of the Offramp

## Slide 23: The Offramp Screens… Take 2
Image placeholder
Image placeholder
Image placeholder
Original:
Guardrail to Front
New Design:
Guardrail behind the Screen

## Slide 24: The quirks of old infrastructure
Uprights
1.1 to 2.2m
Height varies 490 to 575mm
Bolts width 100 – 230mm
Over 600 unevenly spaced guardrail posts, with uneven connections:
18 standardised columns
14 standardised panel widths e.g. Plexiglas
Width 230 or 240mm
Base Plate

## Slide 25: Can we do more? Get Inspired
Image placeholder
Image placeholder
Image placeholder

## Slide 26
Image placeholder
Resin
Surfacing
Luminaire – Italy
Light Controller – USA
Sensor Camera – Corys
CCTV – AMA
City/Lighting
Harbour/View
Posts and
Perforated
Screens –
Culham’s,
Whangarei
Plexiglas – Germany
Graffiti Guard – Israel
Bespoke LED
Units & Trunking -
Corys Electrical

## Slide 27: “I knew it was going to be memorable, but I didn’t know that it had soul, that it had mana, that it had spirit..” Barbara Cuthbert, Bike Akl
Artist Katz Maihi of Toitu Design and Te Puia (the NZ Maori Arts and Crafts institute)
Koru
Marker Pou
Art Panels

## Slide 28: This is what is all about

## Slide 29: What Were the
What is the purpose of my talk?
What were the challenges we faced, how we adapted, and how the project evolved
Options
Tender /
Planning
Construction

## Slide 30
www.ghd.com